Khalifa University

Introduction to Software Engineering COSC 336

Fall 2026

# Intelligent, AI-Powered Circular Campus Resource Exchange and Asset Life Cycle Management System

Phase 1

Initial Plan and Requirement Gathering Document

Prepared by: Group 4

Prepared for: Dr. Jamal Bentahar, Dr. Ala' Alsamarneh, Dr. Hamdan Alshkeili

Document date: 13/09/2026

Lab section: B3

# 1) Introduction

1.1— Project concept

Universities manage various resources, including furniture, computers, laboratory equipment, books, and office materials.

Some departments may need an item that is no longer used by some other departments. The Circular Campus system will allow departments to find available resources, request items, and arrange transfers once approval is granted. It will also keep records of each asset’s condition, ownership, location, maintenance history, and actions taken when it reaches the end of its useful life.

The system will combine standard asset management features with AI support. AI will suggest asset categories, identify suitable matches between resources and requests, recommend sustainable actions, support natural-language interaction, and summarize data about its operations. Authorized users will review AI recommendations and remain responsible for the required approvals.

The project aims to increase resource reuse and provide clear estimates of financial and environmental benefits

1.2— Document purpose

The purpose of this report is to explain the proposed Circular Campus system and provide an initial plan for its development. It describes the problem the system will solve, its main goals and features, the people involved, and their needs. It also outlines how the team will organize the project and identifies information that still needs to be confirmed. This report will guide the next stages of the project.

# 2) Project Overview

2.1— High-Level Description of the Proposed System

The Circular Campus system is an internal university platform that helps departments find, request, and share available resources, such as computers, furniture, and laboratory equipment. It will also track each item’s condition, ownership, location, transfers, and maintenance. AI will help classify items, suggest suitable matches, recommend reuse or repair, answer questions, and summarize system activity. Authorized users will review recommendations and approve actions that require permission.

2.2— Background and Context

Universities may purchase new resources while similar usable items remain unused in other departments. Departments may not know what is available or how to request it. Traditional asset records mainly track information such as ownership, location, and purchase details. The proposed system will connect these records with resource requests, approved transfers, maintenance, and reports. This will help departments use existing resources more effectively and understand the benefits of reuse.

2.3— Business Goals and Objectives

- The project aims to:

.       Help departments find and reuse available resources.

.       Reduce unnecessary purchases and waste.

.       Make requests, approvals, and transfers easier to organize and track.

.       Keep accurate records of asset ownership, location, condition, and maintenance.

.       Extend the useful life of resources through reuse, repair, and refurbishment.

.       Provide useful AI suggestions with understandable explanations.

.       Track reuse and repair activity and estimate financial savings and environmental benefits using clearly stated information and assumptions.

2.4— Project Constraints

Budget: The project budget has not yet been confirmed.

Timeline: The project must follow the course’s phase deadlines.

Team resources: The amount of work depends on the team’s available time, skills, computers, and access to suitable tools.

AI limitations: AI may produce incorrect suggestions. Users must be able to review them, and required approvals must remain with authorized people.

2.5— Scope of the Project

The project will produce a working prototype for internal campus resource sharing and asset management. It will include:

- User access: Accounts, login, and permissions based on each user’s role.

- Asset records: Registering items, updating their details, and publishing available or surplus resources.

- Requests and search: Submitting resource requests, searching and filtering available items, reserving resources, and tracking request status.

- Approvals and transfers: Recording decisions, arranging collection or delivery, confirming receipt, and updating ownership, and location.

- Maintenance and asset history: Recording repairs, refurbishment, transfers, donations, recycling, retirement, and disposal.

- AI assistance: Suggesting categories and tags, ranking suitable matches, explaining recommendations, suggesting sustainable actions, and providing a natural-language assistant.

- Reports and sustainability: Creating reports and AI summaries that show which items were reused or repaired, which purchases were avoided, and how much longer items stayed useful. The reports will also estimate money saved, waste avoided, and reductions in carbon emissions.

- Notifications and activity records: Informing users about relevant updates and recording important actions for authorized review.

# 3)Stakeholder Analysis

The system will involve people who request resources, manage assets, approve transfers, maintain equipment, and evaluate financial and environmental outcomes. Identifying these stakeholders helps us define the system’s features, required information, access permissions, and approval responsibilities. Specific approval rules and stakeholder expectations will be confirmed through the requirements-gathering activities described in Section 4.

### 3.1— Stakeholders, Responsibilities, and Needs

| Stakeholder | Main responsibilities | Needs and expectations |
| --- | --- | --- |
| Requesters and department representatives | Identify needs, request resources, and confirm receipt. | Accurate listings, easy searching, fair allocation, and status updates. |
| Asset custodians | Register and publish assets, maintain records, and coordinate handovers. | Clear ownership, accurate condition and location, and asset history. |
| Approvers and asset administrators | Review requests and authorize transfers and end-of-life actions. | Clear approval rules, decision-support information, and audit records. |
| Maintenance staff | Inspect assets, record repairs, and update condition. | Technical details, service history, and maintenance tracking. |
| Procurement and finance officers | Review purchase alternatives, asset values, costs, and savings. | Reliable financial data and evidence of avoided purchases. |
| Sustainability officers | Review reuse, repair, waste diversion, and environmental estimates. | Transparent calculations and clearly stated assumptions. |
| System administrators | Manage accounts, permissions, and technical operation. | Secure access, reliable operation, and system logs. |
| University management | Review outcomes and set institutional priorities. | Useful reports on resource utilization, savings, and sustainability. |
| Project team | Gather requirements, develop, test, and document the system. | Clear requirements, feedback, tools, and coordinated responsibilities. |
| Instructors and lab staff | Guide the team and assess project deliverables. | Complete submissions, working features, and individual GitHub contributions. |

### 3.2— Features, Data Needs, and Permissions

Access will be based on each stakeholder’s role. The main access boundaries are:

| Stakeholder | Features and data needed | Proposed permissions |
| --- | --- | --- |
| Requesters and department representatives | Listings, specifications, availability, requests, and match explanations. | Submit and track requests; representatives review departmental needs. |
| Asset custodians | Asset records, supporting documents, custody, location, and history. | Maintain assigned assets and record approved handovers. |
| Approvers and asset administrators | Approval queues, request purpose, urgency, suitability, and costs. | Approve or reject actions within assigned authority. |
| Maintenance staff | Defects, inspections, repair costs, and service history. | Record maintenance and update condition. |
| Procurement and finance officers | Purchase alternatives, asset values, costs, and savings reports. | Review and validate relevant procurement and financial information. |
| Sustainability officers | Life-cycle outcomes, waste data, and environmental estimates. | Review impacts and maintain authorized calculation assumptions. |
| System administrators | Accounts, roles, configuration, and logs. | Manage technical access and system settings. |
| University management | Operational, financial, and sustainability summaries. | View authorized reports and guide policy. |

The project team will use test data or authorized information. Instructors and lab staff will access repository and demonstration materials for assessment. Requesters cannot approve their own requests, and AI recommendations remain subject to human review. Exact approval authority will be confirmed during requirements gathering.

### 3.3— Approval Responsibilities and Human Oversight

The system will separate requesting, reviewing, approving, and confirming actions so that responsibility remains clear. A requester will submit the need, the asset custodian will verify availability and condition, and an authorized approver will make the required decision. After an approved transfer, the source custodian and receiving user will confirm handover and receipt so ownership, custody, and location records can be updated.

When more than one department requests the same asset, the system will include information related to need, purpose, required date, priority, suitability, requisite quantity, cost of transfer/repair, and the expected benefit of sustaining the asset. AI will rank alternative suggestions, but the final choice will lie with an authorized approver.

Where the policy mandates, the decision to repair, refurbish, donate, recycle or dispose of an asset will involve the relevant stakeholders from maintenance, finance, procurement and sustainability. The specific approval stages and the financial limits will be confirmed during the requirements gathering process.

AI will aid stakeholders in making informed decisions. However, the responsibility and accountability of stakeholders will not be taken away. Authorized users will be able to review and/or reject recommendations. The actions will be approved by a stakeholder along with the reason constructed by the user and the date

### 3.4— Stakeholder Involvement

The team will work with those requesting resources; department representatives and asset owners to identify how they find resources, request them, and transfer them from one area of responsibility to another. Those who approve or maintain resources will help the team determine the rules of approval, the process for inspecting resources, and the record of the life-cycle of each resource. Procurement, Finance and Sustainability officers will assist the team in verifying the accuracy of reports submitted by users and the method used to calculate these reports; and System Administrators will provide clarification regarding the access rights of users and their security requirements. All feedback received from interviews, survey responses, and review activities as outlined in Section 4 will be utilized by the team to develop revised requirements; resolve any conflicts between stakeholders' expectations; and verify that the proposed workflows satisfy all stakeholders' needs.

# 4)Requirements Gathering

4.1— Methodology for gathering requirements

There are several methodologies we are using to extract requirements for this project:

- Reviewing the provided project brief to extract initial requirements will immediately help us have a framework on what is expected from this project.

- Interviewing and conducting surveys with potential end users and stakeholders such as department representatives, asset custodians, requesters, administrators, and other relevant university staff to better understand what are current issues they face with the existing system. Possible questions include:
How do you currently find out whether another department has an available resource?

Who should approve a resource transfer, and what information do they need?

What explanation would you need before accepting an AI-recommended resource?

At what point does responsibility for an asset move from one department to another?

- Investigating existing systems and their architecture to have actual experience with the current model and grasp what requirements are currently fulfilled by it.

- Giving several people the same structured questions to collect comparable responses and identify additional needs. For example, send a short questionnaire to intended departmental users. For example, ask them to rank the importance of search filters, availability information, request tracking, and notifications. Include an open question such as: “What is the biggest difficulty you experience when requesting equipment?”

- Brainstorming with the rest of the team to share different requirements collected from different methodologies used.

4.2— Summary of gathered requirements

Initial requirements have been identified through preliminary analysis of the project problem, expected system functionality, stakeholder needs, and the processes involved in managing campus assets. These requirements represent the team's current understanding of the system and provide an initial baseline for development.

The identified requirements include the need for asset registration and publication, resource searching and requesting, reservation management, approval and transfer workflows, maintenance and life-cycle tracking, role-based access control, AI-assisted asset classification, semantic resource matching, sustainability recommendations, and AI-supported reporting. These areas are consistent with the core classic and AI-enhanced functionalities expected from the proposed system.

Current systems also lack AI-powered functionalities, which in this era of IoT and AI assistance being everywhere calls for AI-powered functionalities even more. They include:

AI-based resource matching- User can describe their needs to an AI assistant and it will match it with the closest description.

LLM-powered assistant- Have an AI who will help the user explore the system and understand what each component does (for example how to filter assets to just tables, how to filter them based on how new they are, etc)

Sustainability optimiser- Will check assets and see whether or not they should be reused, repaired, retired, etc.

4.3— Prioritization of requirements

The requirements will be prioritized according to their importance to the basic operation of the system. The first priority is to ensure that the proposed system can provide at least the core functionality expected from an existing asset-management and resource-exchange system. Once these essential functions are established, AI-enhanced features can be introduced to improve usability, automation, decision-making, and sustainability.

We will be using the MoSCoW prioritization approach where requirements are divided into Must Have, Should Have, Could Have, and Won't Have for the current iteration.

Must Have

- User authentication and role-based access control.

- Asset registration and maintenance of asset records.

- Publication of surplus or available resources.

- Search and filtering of available assets.

- Resource request and reservation functionality.

- Approval and transfer management.

- Tracking changes in asset ownership, custody, and location.

- Asset life-cycle tracking, including maintenance, repair, recycling, donation, and disposal.

- Basic operational reporting.

These requirements form the foundation of the system and are necessary before more advanced functionality can be reliably implemented.

Should Have

- AI-based resource matching between departmental requests and available assets.

- AI-assisted asset classification and tagging.

- Sustainability optimization that recommends whether an asset should be reused, transferred, repaired, refurbished, recycled, or retired.

- Notifications regarding requests, approvals, transfers, and asset status.

These features significantly improve the usefulness of the system but depend on the core system and its data being available first.

Could Have

- LLM-powered assistant for natural-language interaction with the platform.

- Generative AI reporting.

- More advanced recommendation explanations and additional sustainability insights.

- Additional convenience features that improve the overall user experience.

These features provide additional value but are less critical to the fundamental operation of the prototype.

Because the project will follow an Agile methodology, these priorities will not be treated as permanently fixed. Requirements will be reviewed throughout development, and their priority may change based on stakeholder feedback, implementation challenges, newly identified requirements, and the progress of the project. The requirements list will therefore be continuously refined as the team's understanding of the system improves.

# 5)Initial Requirements Specification

Detailed description of functional/operational requirements

The functional and operation requirements that have been identified for this project will now be specified.

(FR: Functional Requirement)

FR-1: User Authentication and Access Control

The system shall allow authorized users to log in and access functions based on their assigned roles and permissions.

FR-2: Asset Registration

The system shall allow authorized users to register campus assets and record information such as asset name, description, category, quantity, department, location, condition, purchase date, estimated value, and availability.

FR-3: Asset Publication
 The system shall allow departments to publish surplus, idle, or unwanted assets so that they can be viewed by other authorized users.

FR-4: Asset Search and Filtering
 The system shall allow users to search and filter available assets based on criteria such as category, condition, location, quantity, availability, age, and estimated value.

FR-5: Resource Requests
 The system shall allow departments to submit requests for required resources, including details such as category, specifications, quantity, preferred condition, urgency, location, and required date.

FR-6: Reservation Management
 The system shall allow users to reserve or express interest in available assets and track the status of their requests.

FR-7: Approval Management
 The system shall support approval workflows for asset reservations, transfers, donations, recycling, and disposal.

FR-8: Transfer Management
 The system shall record asset transfers, including approval status, collection or delivery details, custody changes, new location, and transfer confirmation.

FR-9: Asset Life-Cycle Tracking
 The system shall maintain a history of each asset, including acquisition, allocation, inspection, maintenance, repair, transfer, refurbishment, donation, recycling, retirement, and disposal.

FR-10: Maintenance and Repair Tracking
 The system shall allow authorized users to report defects, request inspections, record repairs, track maintenance status, and update an asset’s condition.

FR-11: AI-Assisted Asset Classification
 The system shall use AI to recommend asset categories, tags, and standardized descriptions for newly registered resources.

FR-12: AI-Based Resource Matching
 The system shall compare available assets with departmental requests and recommend suitable matches based on factors such as compatibility, condition, quantity, location, and urgency.

FR-13: Sustainability Recommendations
 The system shall provide recommendations on whether an asset should be reused, transferred, repaired, refurbished, donated, recycled, or retired.

FR-14: LLM-Powered Assistant
 The system shall provide a natural-language assistant that helps users search for assets, submit requests, ask questions, and navigate system functions.

FR-15: Reporting
 The system shall generate operational and AI-supported reports related to asset availability, requests, transfers, maintenance, financial savings, waste diversion, and sustainability outcomes.

Also, the system should have a smart decision making protocol for situations which conflict eachother, for example, two departments request the same available laptop. What information should the system provide, and who should decide which request is approved?

The system shall identify situations in which multiple departments request the same available asset and provide relevant decision-support information, such as request urgency, required date, department need, asset suitability, and sustainability impact. The system may rank the competing requests, but the final approval shall remain with an authorized user.

# 6)Initial Project Plan Outline

Preliminary project timeline

The project will be developed incrementally across eight phases throughout the Fall 2026 semester. Phase 1 focuses on initial planning and requirements gathering, and it is scheduled for the week of September 14. Followed by Phase 2, which evaluates the feasibility of the proposed system and it will be during the week of September 21. Phase 3 will focus on detailed requirements and is scheduled for the week of October 5. Phases 4 and 5, covering architecture and detailed system design, are scheduled for the week of October 26. Phase 6 will focus on developing a draft implementation containing the major system features by the week of November 16. Phase 7 will then address system test cases during the week of November 23, followed by Phase 8, which includes the final project, presentation, and demonstration. This phased timeline will allow us to work on our project systematically and progressively from planning and analysis through design, implementation, testing, and final delivery.

### Major Milestones and Deliverables

The project will progress through a series of major milestones corresponding to the defined development phases. The first milestone is the completion of the initial planning and requirement-gathering activities, resulting in the Initial Plan and Requirement Gathering Document. This will be followed by the completion of the feasibility study and the detailed requirements specification. The next major milestone will involve completing the system architecture and detailed design. After the design stage, the team will develop a draft implementation containing the major system features, followed by the preparation and execution of system test cases. The final milestone will be the completion of the full system, along with the final project submission, presentation, and demonstration.

Proposed project methodology (Agile, Waterfall, etc.)

The project will follow an Agile development methodology. Agile was selected because the system contains both traditional software features and AI-enhanced functionalities, and some requirements may need to be refined as development progresses. Instead of treating the requirements as permanently fixed at the beginning of the project, the team will continuously review and update them based on feedback, testing results, implementation challenges, and a better understanding of stakeholder needs. The Agile approach will also support regular team collaboration, progress reviews, task reassignment when necessary, and continuous refinement of the system throughout the semester.

Resource allocation plan (team structure, roles)

The team will divide the work based on members’ skills and available time. Roles may be shared or adjusted as the project develops.During Phase 1, the team will focus on understanding the problem, gathering requirements, identifying stakeholders, and preparing the initial plan. Development responsibilities will become active in later phases.

| Role | Main responsibilities | Assigned member |
| --- | --- | --- |
| Team coordinator | Organize tasks, track deadlines, arrange meetings, and check that all required work is included. | Ahmad Salim |
| Requirements and documentation | Identify stakeholder needs, write requirements, and maintain project reports. | Ahmad Salim |
| Interface design and development | Design and build screens for asset listings, requests, approvals, and dashboards. | Abdullah Shehada |
| System and database development | Build account access, asset records, requests, transfers, and maintenance functions, and manage stored data. | Abdulrahman |
| AI and sustainability | Develop AI classification, matching, recommendations, assistant features, and reports. Define and check sustainability calculations. | Khalid |
| Testing and quality review | Prepare test cases, check system behavior and AI results, record problems, and verify fixes. | Abdullah Shehada |

All members will help review documents, test the system, and prepare the final presentation. Each member will record their own contributions through regular, meaningful GitHub commits.

The team will use available computers, shared project documents, and a GitHub repository. Progress and workload will be reviewed weekly so tasks can be reassigned when needed.